Change Management Plan

Objectives

What do you mean by change? What is a change management plan? Define the purpose of managing change caused by this project. (~200 words)

In this project, “change” refers to the organisational, operational, behavioural, and technological transition caused by the implementation of the Smart Retail Inventory and Demand Prediction System. The project does not only introduce a new technical platform; it changes how inventory decisions are made, how procurement staff interact with demand forecasts, how Store Managers monitor stock risks, and how legacy ERP, POS, and WMS data are used in daily operations. Therefore, change management is required to ensure that the organisation can move from reactive, rule-based inventory management to predictive, data-driven inventory operations.

The purpose of this Change Management Plan is to provide a structured approach for preparing stakeholders, supporting adoption, reducing resistance, and sustaining the benefits of the new system. This aligns with the principle that successful IT change depends not only on delivering the technical solution, but also on ensuring that users understand, accept, and consistently use the new way of working. For this project, effective change management is particularly important because the system introduces machine learning-based forecasting, automated replenishment recommendations, and a Human-in-the-Loop procurement console. These features may alter existing responsibilities and require users to trust algorithmic recommendations while still retaining appropriate human oversight. The plan therefore focuses on communication, training, readiness assessment, support channels, resistance management, and post-go-live adoption monitoring.

Scope

What is the scope of the change management plan? Define the boundaries of this change management plan. (~250 words)

The scope of this Change Management Plan covers all change activities required to support the successful adoption of the Smart Retail Inventory and Demand Prediction System across the target organisation. It applies to the 45 Store Managers, the central Inventory and Procurement Team, IT support staff, the Data Analytics Team, and relevant managers who will use, support, or make decisions based on the new system. It also covers indirect stakeholder groups such as Finance, external vendors, and the Project Sponsor where their involvement is required for decision-making, communication, or operational readiness.

The plan includes stakeholder readiness assessment, change communication, user training, support arrangements, adoption monitoring, and resistance mitigation before and after go-live. It also includes the preparation of change enablement materials such as Quick Reference Guides, training modules, workshop materials, FAQs, and post-deployment support procedures. This is consistent with the scope plan, which identifies a Change Management and User Training Asset Library as a formal deliverable designed to support the target adoption rate of at least 90% among operational staff .

However, this plan does not replace formal technical change control for scope, cost, schedule, or architecture changes. Technical changes affecting the approved project baseline will continue to follow the project governance process and the integrated change control procedure. For example, changes exceeding AUD $20,000, altering project scope, or shifting the go-live date by more than two weeks require formal Sponsor approval through the Tier 3 governance process . Therefore, this plan focuses on people-side adoption and operational transition, while technical baseline changes remain governed by the Change Control Log, Project Manager, Technical Lead, and Steering Committee.

Impact Assessment

Identify and describe the current state and the future state of IT in the company. Describe the change that would be seen. Furthermore, list and explain the impact of change in the different impact areas such as business processes, roles and responsibilities, technology adoption, culture, etc. (~300 words)

The current state of IT in the organisation is characterised by fragmented, reactive, and rule-based inventory management. The organisation currently operates across 45 retail locations and relies on siloed ERP, POS, and WMS systems, which limits real-time visibility and contributes to stockouts, overstocking, and inefficient procurement decisions . Inventory decisions are largely based on historical reports, manual judgement, and static replenishment thresholds rather than predictive analytics.

The future state will be a cloud-native, AI-enabled inventory and demand prediction environment. The system will integrate POS, WMS, and ERP data through secure APIs, generate SKU-level demand forecasts using LSTM and XGBoost models, support automated purchase order generation, and provide a centralised operational dashboard with predictive alerts and Human-in-the-Loop approval functions . This creates several major impact areas.

First, business processes will change from manual and retrospective inventory review to proactive, forecast-driven replenishment. Procurement staff will spend less time calculating routine order quantities and more time reviewing exceptions, validating forecasts, and managing supplier constraints. Second, roles and responsibilities will change. Store Managers will be expected to monitor dashboard alerts, validate store-level stock risks, and provide feedback on local demand conditions, while the Inventory and Procurement Team will become primary users of the HITL console. The QA and Change Management Lead will also coordinate training and adoption activities, as already defined in the governance plan .

Third, technology adoption will require users to understand AI-generated forecasts, dashboard indicators, system alerts, and approval workflows. The main challenge is not simply technical access but user confidence in algorithmic recommendations.

Finally, organisational culture will shift toward data-driven decision-making. This may create tension for staff who are used to experience-based ordering or who fear that automation will reduce their decision authority.

Training and Support Plan

Define the training needs, support channels, and any other support set up that will be done to ensure a smooth technological adoption. (~150 words)

Training will be role-based and delivered before go-live to ensure that all affected users can perform their required tasks in the new system. Store Managers will receive practical training on dashboard navigation, inventory alerts, stockout and overstock risk interpretation, and escalation procedures. The Inventory and Procurement Team will receive deeper training on forecast review, HITL approval workflows, automated purchase order generation, exception handling, and override documentation. IT support staff will receive training on access management, incident logging, troubleshooting, and integration monitoring.

Training will be delivered through half-day workshops, guided demonstrations, scenario-based exercises, Quick Reference Guides, and online learning materials. This is consistent with the project schedule, which includes half-day training workshops and Quick Reference Guides before go-live . During the first 30 days after deployment, a Hypercare support period will be provided to resolve production issues, answer user questions, and reinforce correct usage. Support channels will include a Service Desk ticketing process, a dedicated Microsoft Teams support channel, FAQs, knowledge base articles, and escalation to the Technical Lead or QA and Change Management Lead for complex issues.

Resistance Management Strategy

Anticipate the sources of resistance and define strategies that would be taken to mitigate these resistance points. (~150 words)

The main sources of resistance are expected to come from Store Managers and procurement staff. Store Managers may worry that the system will disrupt existing store-level routines or reduce local decision-making flexibility. Procurement staff may be concerned that automated replenishment will replace manual judgement or reduce the importance of their role. Some users may also distrust AI-generated forecasts, particularly when recommendations conflict with their experience or when demand patterns are affected by local events.

To mitigate these risks, the project will use early engagement, transparent communication, and practical involvement in UAT. Users will be shown that the system supports decision-making rather than fully replacing human judgement. The Human-in-the-Loop console will be emphasised as a control mechanism that allows authorised staff to review, adjust, and approve automated recommendations. Change champions will be selected from the Inventory and Procurement Team and Store Manager group to provide peer support and collect feedback. Resistance will also be monitored through training attendance, UAT feedback, support tickets, adoption dashboards, and post-go-live surveys. Where resistance is linked to misunderstanding, additional training will be provided; where it is linked to workflow concerns, the issue will be escalated through the change and governance process.

Monitoring and Review

Define the KPIs to measure adoption and success. (~150 words)

Adoption and change success will be monitored using both quantitative and qualitative KPIs. The primary adoption KPI is the target system usage rate of at least 90% across all intended users within 60 days of launch, which aligns with the project’s business value and adoption objectives . Additional KPIs include training completion rate, user satisfaction score, number of unresolved support tickets, average incident response time, number of manual override actions, dashboard login frequency, and percentage of procurement decisions processed through the new system.

Operational KPIs will also be reviewed to determine whether the change is delivering business value. These include forecast accuracy, stockout reduction, excess inventory holding cost reduction, API reliability, and system uptime. Review activities will occur weekly during the 30-day Hypercare period and monthly during the first three months after deployment. The Project Manager, QA and Change Management Lead, IT Department, and Inventory and Procurement Team will review adoption data, support trends, and user feedback. Lessons learned will be documented and used to update training materials, support procedures, and future change initiatives.