Communication Management Plan

Objectives

Describe the purpose of communication? Why is it necessary? What is the use of the communication management plan? (~200 words)

Communication is necessary for ensuring that project information is delivered to the right stakeholders, through the right channels, at the right time and in the right format. In the Smart Retail Inventory and Demand Prediction System, effective communication is particularly important because the project involves multiple internal and external stakeholders, including executive sponsors, IT teams, inventory and procurement users, store managers, cloud providers, ML vendors, ERP vendors and system integration consultants. These stakeholders have different levels of power, interest and information needs, so a single informal communication approach would not be sufficient.

The purpose of this Communication Management Plan is to define how project information will be collected, distributed, stored, retrieved and monitored throughout the project lifecycle. This aligns with the project communication management process covered in the lecture slides, where communication planning identifies stakeholder communication needs, communication methods, roles, responsibilities, frequency and feedback mechanisms. The plan also supports managing and monitoring communications by ensuring that information flow remains accurate, timely and aligned with stakeholder expectations.

This plan will help reduce misunderstanding, duplicated work, delayed decisions and stakeholder resistance. It will also support project governance by creating clear reporting lines, escalation paths and documentation standards for project status, risks, issues, changes, testing, deployment and post-go-live support.

Scope

Describe the boundaries of the communication management plan. Indicate the included and excluded documentations and clarify how the communication management plan supports the overall project management plan. (~200 words)

The scope of this Communication Management Plan covers all formal project communications required to support the planning, execution, monitoring, control and closure of the Smart Retail Inventory and Demand Prediction System. It applies to communications between the project team, executive sponsor, steering committee, business users, technical teams, vendors and other relevant stakeholders. The plan includes communication related to project status reporting, schedule updates, budget updates, risk and issue escalation, change requests, quality and testing updates, UAT coordination, training notices, vendor coordination, deployment readiness and post-implementation review.

This plan does not cover informal personal conversations, vendor-internal communications, unrelated organisational announcements, or detailed technical documentation that is managed under separate technical workstreams. For example, source code documentation, system architecture specifications, detailed API documentation and user manuals may be communicated through this plan, but their technical content is managed separately by the relevant technical owners.

The Communication Management Plan supports the overall Project Management Plan by linking stakeholder engagement, governance, schedule control, risk management, quality management and change management. In the project lifecycle, planning defines the roadmap, execution implements the work and communication plan, and monitoring and controlling tracks performance, risks, quality, resources and communications. Therefore, this plan ensures that communication is not treated as an ad-hoc activity, but as a controlled management process across the entire project lifecycle.

Stakeholder information requirements

Connecting to the stakeholder management plan, identify who needs what information, why, and how often. List the stakeholders and their information requirements. (~250 words)

The information requirements for each stakeholder are based on their level of interest, project role and degree of influence. The Project Sponsor and Steering Committee require high-level information about project progress, budget status, milestone achievement, major risks, unresolved issues and decisions requiring executive approval. Their communication should focus on governance, strategic alignment and exception-based reporting rather than operational detail.

The Project Manager requires detailed and continuous information from all workstreams, including scope progress, schedule performance, cost status, resource issues, vendor updates, risks, defects and stakeholder concerns. This information is needed to coordinate delivery, maintain the project baseline and escalate issues when required. The Technical Lead, ML Engineer, IT Department and Data Analytics Team require technical information such as infrastructure readiness, data quality, model performance, integration dependencies, testing defects and deployment constraints. Their communication must be frequent because technical delays or integration issues can directly affect project schedule and quality.

The Inventory and Procurement Team and Store Managers are primary business users. They require information about requirements validation, workflow changes, UAT activities, training arrangements, go-live impacts and support channels. Their communication should be clear, practical and focused on adoption because poor user understanding may lead to resistance or inconsistent system use. Finance requires budget and cost variance information, while external vendors require technical specifications, delivery expectations, issue logs, service levels and formal change notices. Regulatory or compliance stakeholders require milestone-based evidence that privacy, security and compliance obligations are being addressed.

Communication Table

| Stakeholder Name | Level of Interest | Description of interest | Document Name | Communication Medium | Frequency of communication |
| --- | --- | --- | --- | --- | --- |
| Project Sponsor | High | Requires visibility of project progress, budget status, major risks, milestone performance and strategic alignment. | Executive Status Report; Steering Committee Brief | Steering Committee meeting; email report | Monthly; immediate escalation for critical issues |
| Steering Committee | High | Requires governance-level updates and decisions on major scope, cost, schedule, risk or vendor issues. | Steering Committee Report; Decision Log | Formal meeting; presentation; email summary | Monthly |
| Project Manager | High | Requires detailed information across all workstreams to coordinate delivery, manage baselines and control risks/issues. | Project Status Report; Risk Register; Issue Log; Change Log | Jira/Confluence; Teams; email; meetings | Daily/weekly depending on project phase |
| Business Analyst | High | Requires stakeholder feedback, requirements clarification, process change information and UAT inputs. | Requirements Register; RTM; UAT Feedback Log | Workshops; Teams; email | Weekly; more frequently during requirements and UAT |
| Technical Lead / ML Engineer | High | Requires technical requirements, model performance updates, integration dependencies, architecture decisions and defect information. | Technical Progress Report; Model Validation Report; Integration Log | Daily stand-up; Jira; technical meetings | Daily during development; weekly otherwise |
| IT Department | High | Requires infrastructure, security, access control, cloud environment, deployment and operational support information. | Infrastructure Plan; Security Checklist; Deployment Plan | Technical workshops; Teams; email | Weekly; ad-hoc for incidents or deployment issues |
| Inventory & Procurement Team | High | Requires requirements validation, replenishment workflow updates, UAT instructions and training information. | Requirements Document; UAT Plan; Training Materials | Workshops; UAT sessions; email | Fortnightly; weekly during UAT and training |
| Store Managers | High | Require information about operational impacts, go-live timing, training arrangements, support channels and dashboard use. | Go-Live Notice; Training Schedule; Quick Reference Guide | Email; training workshops; project newsletter | Fortnightly; weekly before go-live |
| Data Analytics Team | High | Requires data quality updates, forecasting model validation results and reporting/dashboard requirements. | Data Quality Report; Model Validation Report | Technical meeting; shared repository; Teams | Weekly during data and model phases |
| Finance Department | Medium | Requires budget usage, cost variance, procurement spending and approval-related financial information. | Budget Status Report; Cost Variance Report | Email report; finance review meeting | Monthly |
| QA & Change Management Lead | High | Requires defect status, test readiness, UAT progress, user training progress and adoption risks. | Test Report; Defect Log; Change Readiness Report | Jira; Teams; QA meetings | Weekly; daily during SIT/UAT |
| Cloud Services Provider | Medium | Requires cloud configuration requirements, SLA expectations, support requests and incident escalation information. | Cloud Configuration Document; SLA Report; Support Ticket Log | Vendor meeting; ticketing system; email | Fortnightly; ad-hoc for incidents |
| ML Solution Vendor | High | Requires model acceptance criteria, data requirements, technical constraints, performance feedback and issue resolution information. | ML Requirements Specification; Model Test Report; Issue Log | Vendor meeting; Jira; email | Weekly during ML development |
| ERP Software Vendor | Medium | Requires API specifications, integration schedules, testing windows, defect reports and change notices. | API Integration Specification; Integration Test Report | Technical meeting; vendor portal; email | Fortnightly; weekly during integration testing |
| System Integration Consultants | High | Require architecture decisions, integration dependencies, defect status, deployment readiness and cutover information. | Integration Plan; Defect Log; Deployment Checklist | Workshops; Teams; Jira | Weekly |
| Regulatory / Compliance Representatives | Low to Medium | Require evidence that privacy, security and compliance obligations are being addressed. | Compliance Report; Security Assessment | Formal documentation; email | At compliance milestones |