Quality Management Plan

Introduction

Define quality in the context of IT projects (e.g., meeting requirements, delivering reliable and secure systems, ensuring stakeholder satisfaction). Explain why quality management is important (reduces defects, ensures compliance, enhances trust, improves adoption). Clarify that this plan covers both quality assurance (process-oriented) and quality control (product-oriented) activities. (~150 words)

Quality in this project refers to the degree to which the Smart Retail Inventory and Demand Prediction System meets documented requirements, stakeholder expectations, and its intended business purpose. In IT projects, quality is not limited to whether the software functions correctly; it also includes reliability, performance, usability, maintainability, and security. This aligns with the Week 05 lecture definition that quality concerns whether a product or service meets requirements, expectations, and is fit for its intended purpose.

For this project, quality management is essential because the system will directly affect inventory forecasting, replenishment decisions, supplier coordination, and daily store operations. Poor quality could result in inaccurate demand forecasts, data synchronisation errors, operational disruption, or low user trust. Therefore, this Quality Management Plan covers both product quality and process quality. Product quality focuses on whether the system deliverables meet functional, performance, security, and usability standards, while process quality focuses on whether development, testing, reporting, and approval activities are performed consistently and effectively. The plan includes both quality assurance, which is process-oriented and preventive, and quality control, which is product-oriented and verification-based.

Objective

List and explain the objectives of the quality management plan. (~150 words)

The objective of this Quality Management Plan is to define how quality will be planned, managed, measured, and controlled throughout the Smart Retail Inventory and Demand Prediction System project. First, it establishes clear quality standards and measurable criteria for major deliverables, including the AI forecasting engine, API integration middleware, operational dashboard, automated replenishment engine, and project documentation. Second, it ensures that quality is built into the project from the beginning through preventive activities such as process audits, peer reviews, coding standards, requirements traceability, and risk-based defect prevention.

Third, the plan defines quality control activities that verify whether completed deliverables meet the agreed requirements before acceptance. These activities include unit testing, integration testing, system testing, performance testing, security checks, and User Acceptance Testing. This follows the Week 05 lecture distinction between managing quality as a preventive process and controlling quality as a verification process. Finally, the plan aims to support stakeholder satisfaction by ensuring that the delivered system is reliable, secure, usable, and aligned with the organisation’s business objectives.

Scope

Define what aspects of the project’s outputs will be measured for quality (software features, system performance, security, usability, compliance). Include both deliverables (final product, documentation) and processes (development, testing, reporting). (~250 words)

The scope of quality management covers both the outputs produced by the project and the processes used to produce them. In terms of product deliverables, quality will be measured across the AI demand forecasting module, data ingestion and ETL pipeline, API integration middleware, automated replenishment engine, web-based operational dashboard, MLOps retraining pipeline, security controls, and user-facing documentation. The AI forecasting module will be assessed against forecast accuracy and model validation criteria. The integration middleware will be assessed against data integrity, latency, availability, and successful synchronisation with ERP, POS, and WMS systems. The dashboard and replenishment engine will be assessed against functional correctness, usability, exception handling, and business rule accuracy.

The quality scope also includes project management deliverables such as the Project Management Plan, Requirements Traceability Matrix, test plans, defect logs, UAT sign-off records, training materials, and post-implementation review documentation. These documents are important because they provide evidence that project work has been planned, tested, reviewed, and formally accepted.

In terms of process quality, the plan covers development practices, testing procedures, change control, defect management, reporting, and stakeholder review activities. The Week 05 lecture emphasises that project quality management includes both the quality of deliverables and the quality of project processes. Therefore, this plan will not only check whether the final system works, but also whether the team follows agreed standards, conducts appropriate reviews, maintains traceability, and resolves defects before go-live.

Quality Standards and Criteria

Identify and explain applicable standards or frameworks (such as ISO 9001, CMMI, IEEE standards, ITIL, Agile testing principles). Specify measurable criteria such as performance benchmarks, functional accuracy, security and compliance adherence, etc. (~300 words)

The quality standards for this project are based mainly on the project quality management principles covered in the Week 05 lecture. The first applicable standard is ISO 9001, which provides a general quality management system approach focused on continuous improvement, customer satisfaction, and documented processes. In this project, ISO 9001 principles will be reflected through formal requirements documentation, quality metrics, review checkpoints, and corrective action processes.

The second relevant standard is ISO/IEC 27001, because security is a core dimension of IT quality. Since the system processes retail operational data and integrates with ERP, POS, and WMS platforms, quality must include confidentiality, integrity, and availability of data. Security-related criteria will include role-based access control, encryption in transit and at rest, secure API communication, and no critical data leakage or corruption.

CMMI is also relevant because it focuses on assessing and improving software development processes. For this project, the team should aim for a managed and defined process, where requirements, testing, defect resolution, and deployment activities are documented and repeatable. ITIL principles are also applicable after deployment because the system will become an operational IT service. ITIL supports service quality through service level agreements, continuous improvement, and alignment with business needs.

The measurable quality criteria are as follows: the forecasting module should achieve at least 85% SKU-level forecast accuracy; API data synchronisation should have zero critical data loss or corruption; system uptime should reach at least 99.5% after deployment; API response latency should remain below the agreed threshold during peak operating hours; all Severity 1 and Severity 2 defects must be resolved before go-live; and UAT sign-off must be obtained from key business users. These criteria align with the project success criteria stated in the Project Charter.

Quality Assurance and Control Activities

Outline proactive measures to ensure processes deliver quality outcomes.

Also, define activities that verify and validate deliverables. (~300 words)

Quality assurance activities will focus on preventing defects and ensuring that project processes are followed correctly. The QA Lead will maintain the test strategy, define quality metrics, conduct process audits, and ensure that development and testing practices comply with the approved Quality Management Plan. Process audits will check whether developers follow coding standards, whether user stories include acceptance criteria, whether test cases are linked to requirements, and whether CI/CD logs and defect records are maintained properly. This reflects the Week 05 lecture explanation that managing quality translates the Quality Management Plan into executable quality activities and focuses on preventing defects rather than only detecting them.

Quality assurance will also include peer code reviews, architecture review sessions, sprint retrospectives, requirements traceability checks, and security design reviews. These activities are intended to identify process weaknesses early, reduce technical debt, and improve collaboration between the development, QA, business, and operations teams. For example, the Requirements Traceability Matrix will be used to ensure that each approved requirement is linked to a design component, test case, and acceptance result.

Quality control activities will focus on inspecting and validating completed deliverables. The testing team will perform unit testing for individual software modules, integration testing for interfaces between the AI engine and ERP/POS/WMS systems, system testing for the complete solution, performance testing for API latency and system responsiveness, security testing for access control and data protection, and User Acceptance Testing with Store Managers and the Procurement Team. The Week 05 lecture identifies unit testing, integration testing, system testing, and UAT as key testing types for quality control. Defects will be logged, prioritised by severity, assigned to owners, retested after correction, and reviewed before acceptance. Deliverables will only be accepted when they satisfy the defined quality criteria and receive formal sign-off.